# UV Studio – Long-Term Plan

Sep 17, 2026 · @Someone

## Overview

UV Studio hosts Maya's real UV Editor inside our window and layers the Cluster Packer, a replayable layout history and texture-follows-shells baking on top. The first milestone is the hosted editor with Maya's UV tools mapped to our buttons.

| Decision | Choice |
| --- | --- |
| Maya versions | 2022 to 2025+ (PySide2 and PySide6) |
| Textures that follow shells | Any file texture on the material, with a rule per map |
| Dependencies | Pure Maya + Qt now; a compiled C++/GPU plugin later for advanced baking |
| Ideas to borrow | Blender (sync selection, island tools, live unwrap), Houdini (replayable history), C4D BodyPaint (paint-aware tools, projection preview) |
| Protecting originals | Original UV set stays untouched; all editing happens on a working copy |
| Bake output | New versioned files plus a duplicated material |
| First milestone | Hosted UV Editor + mapped Maya buttons |
| Up-res | Two options: resample with an external AI upscaler hook, or re-bake from high-poly |
| Shipping | Maya module (.mod) now, single-script fallback if needed, compiled plugin as the final form |

## Guiding principles

- Maya does the editing, we add the layer on top. The real UV Editor is hosted; our tools add units, clustering, history and textures that move with their shells.

- The original is never touched. Each mesh keeps its original UV set untouched, and all edits happen on a working copy. The texture engine always maps from working UVs back to original UVs.

- Everything is a recipe. Every operation is a recorded step that can be disabled, reordered or replayed from the original.

- Replaceable engines. The texture engine sits behind a narrow interface. Pure Qt ships first; a compiled C++/GPU version can replace it later without touching the rest.

- Version-proof. One compatibility layer covers PySide2/PySide6 and version-specific details of Maya 2022 to 2025+.

## Architecture

UV Studio ships as a Maya module (.mod) with a shelf and menu, split into packages with one job each.

| Package | Holds |
| --- | --- |
| compat/ | Qt shim (PySide2/6), Maya-version helpers |
| core/ | Pure Python: packer, layout math, alignment, recipe model |
| maya/ | Scene bridge: meshes, UV sets, pins, selection sync, commands |
| recipe/ | History steps, replay, snapshots |
| texture/ | Map discovery, map profiles, preview, bake (backend interface) |
| ui/ | Main window, hosted UV Editor, tool strips, Cluster Map, panels |
| build/ | Bundler that produces the single-file fallback from the same source |

flowchart LR
  UI[ui] --> Recipe[recipe]
  UI --> Core[core]
  Recipe --> Bridge[maya bridge]
  Recipe --> Tex[texture]
  Tex --> Backend[bake backend<br/>Qt now, C++/GPU later]
  Bridge --> Maya[(Maya scene)]

The single-file fallback is generated from the same source, so a failed .mod install never means maintaining two copies.

## Texture follows shells

Every face corner has an original UV and a working UV, so each triangle maps exactly from its new place back to its source pixels. That covers rigid moves as well as unfold, relax and sew.

Preview. Rigid units draw as clipped, transformed image patches; reshaped units draw triangle by triangle at preview resolution. A low-resolution preview texture is written to a temporary folder and shown in the Maya viewport on a preview material.

Final bake:

- Plan the output resolution per UDIM from the target texel density.

- Resample each triangle from the original texture into the new one.

- Pad shell edges so borders don't bleed.

- Write versioned files, e.g. sourceimages/uvstudio/<asset>/v003/<map>.<UDIM>.png.

- Duplicate the material and repoint the copy at the new files; the original material stays as it is.

Map profiles (guessed from name and colorspace, editable per map):

| Profile | Resampling | Extra handling |
| --- | --- | --- |
| Color (sRGB) | Smooth, prefiltered when shrinking | None |
| Data (roughness, metal, AO) | Smooth, linear | None |
| Mask / ID | Nearest neighbour | No blending across edges |
| Tangent normal | Smooth, linear | X/Y rotated with the shell, flipped when mirrored |
| Vector / flow | Smooth, linear | Vectors rotated with the shell |
| Height / displacement | Smooth | Optional intensity change when a shell is scaled |

Up-res options:

- Resample, flag shells stretched beyond the source detail, with an optional hook for an external AI upscaler.

- Re-bake from high-poly with Maya Transfer Maps / Arnold when a high-poly mesh exists.

Qt's smooth scaling is roughly bilinear: fine for previews and moderate resizing. High-quality up-res waits for the compiled backend (M9).

## Hosted UV Editor and mapped tools

The left side switches between Maya UV Editor (the real panel) and Cluster Map (our map); the tools panel stays shared.

| Group | Tools |
| --- | --- |
| Create | Planar, cylindrical, spherical, automatic, camera projections |
| Cut & Sew | Cut, sew, move and sew, split, merge |
| Unfold | Unfold (keeping pins), optimize, straighten UVs and borders |
| Arrange | Maya layout, our pack, stack/unstack, orient shells and edges, flip, rotate |
| Pin | Pin, unpin, invert pins |
| Density | Get, set and check texel density |

Some Maya commands differ between versions, so M1 starts by checking each on 2022 and 2025; the buttons stay the same whatever runs underneath.

Borrowed from Blender:

- Sync selection keeps the viewport, the hosted editor and our map in agreement.

- Live unwrap re-unfolds a shell after pinned UVs move, with a short delay.

- Island tools: select similar shells, match them, average their scale.

## Milestones

M0 and M1 come first; each milestone ends with something testable in Maya.

| # | Milestone | Delivers | Notes |
| --- | --- | --- | --- |
| M0 | Skeleton | .mod install, shelf and menu, package split, Qt compatibility layer, bundler, test harness | Proves the install on 2022 and 2025 |
| M1 | Hosted editor | Maya UV Editor in our window, view switch, mapped tool strips, sync selection | First milestone; starts with an embedding feasibility test |
| M2 | Working UV sets and recipe | Original/working UV sets, recipe panel (toggle, reorder, replay), snapshots for Maya operations | Replay applies stored results where Maya can't re-run identically |
| M3 | Texture discovery | Material network, file nodes, <UDIM> sequences, colorspaces, map profile editor |  |
| M4 | Preview | Textured Cluster Map, viewport preview material, detail-loss flags |  |
| M5 | Bake v1 | Per-triangle resampling, edge padding, resolution planner, versioned output + duplicated material | Pure Qt |
| M6 | Map rules | Normal/vector rotation, masks, height intensity |  |
| M7 | Up-res options | External upscaler hook, high-poly re-bake via Transfer Maps/Arnold |  |
| M8 | Blender and BodyPaint extras | Live unwrap, island tools, texture-aware seam hints |  |
| M9 | Compiled backend | C++ command for fast undoable UV writes, GPU/OIIO resampling, high-quality up-res | Final form |
| M10 | Ship | Docs, presets, hotkey editor, version testing |  |

## Risks

The riskiest item is embedding Maya's panel, so M1 tests it before anything is built on it.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Embedding Maya's UV Editor panel | Focus, hotkeys and redraw differ between versions | Short test at the start of M1; fallback is docking our tools beside Maya's editor |
| Replaying Maya operations | Unfold/optimize may not give identical results twice | Recipe stores their results as snapshots |
| Pure-Qt engine speed | 4K-8K UDIM bakes are slow | Correct but slow until the M9 compiled backend |
| Normal maps after unfold | Reshaped shells shift tangent directions slightly | Rigid moves are exact; reshaped shells get flagged for a high-poly re-bake |
| .mod install fails in a studio setup | Tool can't load | Generated single-script fallback from the same source |